**Group Progress Report**

**Group**: Jawad Hoballah, Jeremy Nezaria, Michelle Wei

**Project**: Anesthesia monitor

**Date:** 11/12/17

**Goals for the past week** (copied from last progress report)

1. Attempt to arrange a meeting with Dr. Warren Grill for some of his advice on peripheral muscle stimulator circuitry
2. Speak with Dr. Palmeri on the progress of the electrode circuit
3. Check in with Dr. Grant to see if we can borrow an existing monitor for testing purposes

**For each goal above, comment on your progress**:

1. We communicated with Dr. Grill through email and was able to get valuable advice on generating constant current pulses and suggestions for obtaining sufficient compliance voltage, as well as some outside resources for additional research.
2. We have scheduled to speak with Dr. Palmeri on Monday 11/13
3. We are checking with Dr. Grant this week to see if we can borrow the existing monitor, it was postponed while we began working on the finger tremor project.

**Goals for this week**:

1. Go into lab and test some simple circuits for generating constant current with varying impedances
2. Receive the monitor from Dr. Grant
3. Finish the finger tremor project by Wednesday.

**Are there any difficulties with which you need assistance?**

No.

**Other comments:**